| **No.** | **Backlog Item** | **Assignee** | **Estimated Time (hrs)** | **Start Date** | **Due Date** | **Status** |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Design the system use cases | All members | 10 | 07/06/2025 | 14/06/2025 | Done |
| 2 | Develop basic-level UML diagrams, ER models, database schema, and APIs | Nguyen Minh Thuan | 10 | 07/06/2025 | 14/06/2025 | Done |
| 3 | Review, monitor, and evaluate UML diagrams, ER models, database schema, and APIs | All members | 3 | 07/06/2025 | 14/06/2025 | Done |
| 4 | Complete the second project assignment (PA2) | All members | 10 | 07/06/2025 | 14/06/2025 | Done |
| 5 | Finalize the UI/ UX design, work with frontend developer in preparation for developing frontend in the following week | Nguyen Gia Nghi | 10 | 07/06/2025 | 14/06/2025 | Done |
| 6 | Allocate buffer time for review in future milestones | All members | 1 | 07/06/2025 | 15/06/2025 | Done |
| 7 | Create a shared design guideline or style guide | All members | 4 | 07/06/2025 | 15/06/2025 | Done |
| 8 | Improve collaboration between frontend and backend during early design | All members | 3 | 07/06/2025 | 15/06/2025 | Done |
| 9 | Balance workload better by rotating responsibilities or task-sharing | All members | 2 | 07/06/2025 | 15/06/2025 | Done |
| 10 | Recheck PA2, and communication through API | All members | 3 | 07/06/2025 | 15/06/2025 | Done |